# SPRINT RETROSPECTIVE

Team: OVMS
Project: Online Voting Management System
Sprint: Final Sprint
Date: 17th May 2026

## What went well?

- Final system modules were successfully completed and integrated.

- Team collaboration improved significantly compared to previous sprints.

- Bugs identified during testing were resolved quickly and efficiently.

- Frontend and backend integration worked smoothly in the final phase.

- Version control and task tracking helped maintain project stability.

- Documentation and reports were completed on time.

- Team members showed strong commitment during the final delivery phase.

- Communication between project members became more organized.

- System performance and user interface improved after optimization.

- Final testing and debugging increased overall system reliability.

## What could have been better?

- Some debugging tasks took longer than expected.

- A few integration issues appeared during final deployment.

- Testing could have started earlier for certain modules.

- Minor communication delays caused temporary confusion.

- Some tasks were dependent on others, slowing progress slightly.

- Last-minute fixes increased workload near submission time.

- Documentation updates were not always maintained regularly.

- Time estimation for complex tasks could have been more accurate.

- Lack of skills with developer lead to more pressure to skilled developer.

## What can be improved?

- Begin testing and debugging earlier in future projects.

- Improve sprint planning with more realistic time estimates.

- Maintain continuous documentation throughout development.

- Increase automated and unit testing coverage.

- Conduct more frequent progress review meetings.

- Improve coordination during module integration.

- Reduce dependency bottlenecks by distributing tasks effectively.

- Continue improving communication and reporting practices.

- Maintain cleaner and more consistent code structure.

- Apply lessons learned from this project to future development cycles.